## Slide 1: Smart Scheduling App October 14, 2026
Smart Scheduling App Team
Product Owner: Caden Guan
Scrum Master: Rotating role
Team Members: Abizer Varawala, Siva Senthil Kumar, Junyu Chen

## Slide 2: Problem & Opportunity
UCSC students often need to balance course requirements, prerequisites, personal preferences, and time constraints when planning a quarter.
Current planning usually requires checking multiple sources and manually comparing schedules.
Our app aims to simplify this process by collecting student preferences and generating a personalized, adjustable schedule in one place.

## Slide 3: Project Scope
Build an interactive scheduling assistant for UCSC students.
Collect students’ degree status, preferences, and scheduling constraints.
Generate personalized and adjustable quarter schedules.
Provide a clear calendar that can eventually be exported to external calendar apps.

## Slide 4: Sprint 1
User Stories
First-time users are greeted with an onboarding questionnaire.
Users can preview a calendar before finalizing a schedule.
All main interface buttons and navigation should be functional.
Optional onboarding questions can be skipped and completed later.
Infrastructure Tasks
Set up the React + Vite + Tailwind frontend.
Set up the FastAPI backend and SQLite database.
Implement authentication and user-session handling.
Persist user profile and onboarding progress.
Spikes
Explore authentication approach and session-token design.
Explore database structure for local user data.

## Slide 5: Sprint 2
User Stories
Coherent agent responses
First-time user greeting and guidance
Persistent user memory
Explainable recommendations
Infrastructure
Agent API integration
Persistent profile/conversation state
Initial agent service
Spikes
Agent framework and memory design
Recommendation explanation strategy

## Slide 6: Sprint 3
User Stories
Update preferences without restarting the conversation.
Receive alternatives when a plan feels too demanding.
See the impact of dropping a course.
Detect infeasible plans when constraints conflict.
Find the shortest prerequisite path to a target course.
Receive justifiable agent responses.
Infrastructure
Add schedule-adjustment and constraint-handling logic.
Integrate prerequisite and dependency data.
Support dynamic plan updates based on user changes.
Spikes
Explore conflict-resolution strategies.
Explore prerequisite-path generation.

## Slide 7: Sprint 4
User Stories
Make the calendar format clear and user-friendly.
Improve the visual design of the interface.
Add all-day deadline events with reminders.
Infrastructure
Add calendar export support.
Finalize UI integration and end-to-end flow.
Fix integration issues and prepare the final demo.
Spikes
Explore calendar export and reminder behavior.
Evaluate final usability improvements.

## Slide 8: Architecture
Frontend
React + Vite + Tailwind
Login / Onboarding / Calendar Preview
Backend
FastAPI
Authentication / Profile / Progress / Validation
Database
SQLite
Users / Sessions / Onboarding Progress
↓
REST API
↓
Sprint 1: Local-first; agent and external APIs are out of scope.

## Slide 9: Technologies
Frontend: React, Vite, Tailwind
Backend: Python, FastAPI, Pydantic
Database: SQLite, SQLAlchemy
Authentication: Password hashing and session tokens
Testing: pytest, Vitest
Later Sprint: LangGraph agent integration

## Slide 10: Challenges/Risks
Scope complexity — Many features across four sprints may lead to scope creep.
Agent reliability — Recommendations must be coherent and justifiable.
Data accuracy — Incorrect course or prerequisite data can lead to poor schedules.
Integration risk — Frontend, backend, database, and future agent components must work together.

## Slide 11: Minimum Viable Product (MVP)
A successful MVP allows a UCSC student to create a profile, enter basic preferences, receive a schedule recommendation, and preview the result.
Minimum functionality includes:
  User signup and login
  Onboarding questionnaire
  Saved user preferences and progress
  Calendar preview
  Coherent schedule recommendation
  Ability to adjust preferences